AIOS

Academic Intelligence Operating System

Feature Ticket List

The build checklist — one ticket per AI prompt

Version 1.0  |  Derived from the AIOS Product Requirements Document

Each ticket below is written so it can be handed directly to an AI coding tool or a developer as a self-contained unit of work. Tickets are grouped by module in build order — earlier modules unblock later ones.

# A. Foundation — Auth, Roles & Institute Setup

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Google OAuth Login | Implement "Sign in with Google" and server-side ID token verification (signature, audience, issuer, expiry). | User can sign in with Google; invalid/expired tokens are rejected; a session is created only on success. | None | Must-have |
| Institute Email Allow-List Mapping | Build the admin screen and backend logic to map approved emails to an institute and a role. | Admin can add/remove allow-listed emails; a login attempt from a non-listed email is routed to Request Access. | Google OAuth Login | Must-have |
| Role-Based Routing | After login, route the user to the correct dashboard (Student, Teacher, Admin, Founder) based on their mapped role. | Each role always lands on its own dashboard; a user cannot manually navigate into another role's routes. | Institute Email Allow-List Mapping | Must-have |
| Multi-Tenant Data Isolation | Add institute_id scoping (row-level security) to every core table. | A query from Institute A can never return a row belonging to Institute B, verified by automated test. | Role-Based Routing | Must-have |
| Request Access Screen | Build the fallback screen shown when a login doesn't match any institute mapping. | Unmatched user sees a clear message and a way to notify the relevant institute admin. | Google OAuth Login | Should-have |

# B. Student & Teacher Management

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Student Profile & Admission | Build the student profile screen: name, roll number, class, batch, section, guardian details, contact, photo, documents. | Admin/Teacher can create and edit a student profile; all required fields validate before save. | Multi-Tenant Data Isolation | Must-have |
| Student Timeline | Build a chronological timeline view showing admission, batch changes, exam history, assignment history, and remarks. | Timeline shows events in date order and updates automatically as new records are created elsewhere in the system. | Student Profile & Admission | Should-have |
| Student Tags | Implement taggable labels (fast learner, concept weak, high-risk, etc.) on a student profile. | Teacher/Admin can add or remove tags; tags are filterable across the student list. | Student Profile & Admission | Should-have |
| Student Search & Filters | Build search/filter by name, roll number, weak topic, batch, risk level, score band, or assigned teacher. | Filtering any combination returns the correct subset within 1 second for a 5,000-student institute. | Student Tags | Should-have |
| Teacher Profile | Build the teacher profile: qualifications, subjects, batches, class load, availability, substitution history. | Admin can create/edit a teacher profile and assign batches/subjects to it. | Multi-Tenant Data Isolation | Must-have |
| Teacher Workload Analytics | Compute and display teacher-to-student ratio, evaluation burden, and schedule saturation. | Dashboard shows correct, real-time workload figures for each teacher based on assigned batches and pending evaluations. | Teacher Profile | Nice-to-have |

# C. Timetable & Exam Setup

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Timetable Builder | Build the interface to create class, exam, revision, and remedial timetables. | Admin can create a timetable slot with type, resource (teacher/room/batch), and time range. | Teacher Profile, Student Profile & Admission | Should-have |
| Conflict Detection | Detect teacher, batch, room, subject, holiday, and exam-overlap clashes when a slot is created or edited. | Attempting to save a conflicting slot shows a specific clash message and blocks the save until resolved. | Timetable Builder | Should-have |
| Exam Blueprint Creation | Build the screen to define an exam's marks distribution, difficulty distribution, chapter/topic coverage, and duration. | A saved blueprint can be reused to generate a paper via the Paper Maker. | Multi-Tenant Data Isolation | Must-have |
| Exam Approval Workflow | Implement the create → review → approve → publish → conduct → evaluate → lock status flow for exams. | Each status transition is restricted to the correct role and is recorded in the audit log. | Exam Blueprint Creation | Must-have |
| Syllabus Coverage Tracker | Track which topics have already been tested and which are still pending across the term. | Admin/Teacher can see a coverage report per subject with tested vs. untested topics highlighted. | Exam Approval Workflow | Should-have |

# D. Question Bank & Paper Maker

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Question Bank CRUD | Build create/edit/approve screens for questions with subject, chapter, topic, marks, difficulty, and solution metadata. | A teacher can create a question, submit for approval, and see its status; approved questions are searchable by tag. | Exam Blueprint Creation | Must-have |
| Question Versioning | Track edit history for each question with rollback capability. | Editing an approved question creates a new version; previous versions remain viewable and restorable. | Question Bank CRUD | Should-have |
| General Paper Generation | Generate a balanced, full-syllabus paper from a blueprint. | Selecting a blueprint and clicking Generate produces a paper matching the requested mark/difficulty/topic distribution. | Question Bank CRUD | Must-have |
| Specialized (Personalized) Paper Generation | Generate a paper personalized to a student or batch's weak topics, unlocked once sufficient test history exists. | Specialized mode is disabled until a defined minimum test-history threshold is met, then generates weighted toward weak topics. | General Paper Generation, Student Analysis Engine | Should-have |
| Paper Preview & Selective Regeneration | Allow a teacher to regenerate individual questions in a generated paper without regenerating the whole paper. | Clicking regenerate on one question replaces only that question while preserving the rest of the paper and its blueprint compliance. | General Paper Generation | Should-have |
| Paper Versioning & Anti-Cheating Sets | Support multiple randomized paper sets (v1, v2, v3) from the same blueprint. | Generating "3 sets" produces three papers with shuffled question order/selection meeting the same blueprint. | Paper Preview & Selective Regeneration | Nice-to-have |

# E. Marks Capture & Analysis

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Marks Capture — Manual Grid Entry | Build a fast question-wise mark grid for direct teacher entry. | Teacher can enter marks for a full batch with autosave, undo, and comments, in under the time it takes to grade on paper. | Exam Approval Workflow | Must-have |
| Marks Capture — CSV/Excel Import | Support bulk mark import from a CSV/Excel template. | Uploading a correctly formatted file populates marks for the matched students; mismatched rows are reported, not silently dropped. | Marks Capture — Manual Grid Entry | Must-have |
| Marks Capture — Mobile Photo Capture | Support photographing an answer sheet with operator verification before marks are finalized. | A photographed sheet is queued for an operator to verify digitized marks before they post to the student record. | Marks Capture — Manual Grid Entry | Should-have |
| Marks Capture — OMR Import | Integrate direct OMR scan import for objective papers. | An OMR file for a batch produces correctly scored responses matched to the right students. | Marks Capture — Manual Grid Entry | Nice-to-have |
| Error Tagging | Allow teachers to tag each incorrect response with an error type (concept, formula, calculation, careless, not attempted). | Every incorrect response can be tagged in one click during evaluation; tags are stored per response. | Marks Capture — Manual Grid Entry | Must-have |
| Student Analysis Engine — Mastery Scoring | Compute topic and concept mastery scores from score records over time. | Mastery score updates automatically after each evaluated exam and is visible on the student profile. | Error Tagging | Must-have |
| Weakness Detection & Clustering | Detect repeated errors per student and cluster common class-wide mistakes. | Dashboard surfaces a ranked list of weak topics per student and a class heatmap of shared weak areas. | Student Analysis Engine — Mastery Scoring | Must-have |
| Improvement Velocity & Prediction | Compute trend of improvement and a predicted score range/risk flag. | A student's trend line and risk flag update after each new evaluated exam and are visible to their teacher. | Weakness Detection & Clustering | Should-have |

# F. Dashboards

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Student Dashboard | Build the student-facing view: score trend, weak/strong topics, today's study action, assignments. | A student sees a clear, single next action on login, without needing to interpret raw tables. | Student Analysis Engine — Mastery Scoring | Must-have |
| Teacher Dashboard | Build the teacher-facing view: class summary, pending evaluations, pending doubts, top-risk students, paper builder shortcut. | A teacher can see and act on their top 3 priorities within one screen, no scrolling through raw lists required. | Weakness Detection & Clustering | Must-have |
| Admin Dashboard | Build the institute command center: batch/teacher comparison, syllabus completion, at-risk alerts, approvals queue. | Admin can see institute health at a glance and drill into any batch or teacher for detail. | Teacher Dashboard, Student Dashboard | Must-have |
| Founder / Super Admin Workspace | Build the cross-institute view: usage analytics, adoption, support tickets, global settings. | Founder can compare institutes side by side and drill into any single tenant's health. | Admin Dashboard | Should-have |

# G. Engagement & Communication

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Doubt Funnel | Build ticketing for doubts submitted as text, image, or voice, with subject/topic/urgency tagging and teacher assignment. | A submitted doubt becomes a trackable ticket with a status a student can check; a teacher can answer, forward, or close it. | Student Dashboard, Teacher Dashboard | Should-have |
| Assignment Allotment | Build auto-assignment generation from weak topics plus manual teacher-created assignments, with submission tracking. | Assignments generated from weak topics appear on the student dashboard; submissions and completion % are tracked. | Weakness Detection & Clustering | Should-have |
| Extra Class & Remedial Engine | Cluster weak students, suggest remedial timing, and track post-remedial improvement. | Admin/Teacher can form a remedial group from a weak-topic cluster and see before/after mastery scores for that group. | Weakness Detection & Clustering, Timetable Builder | Nice-to-have |
| Communication Center | Build notices/alerts across WhatsApp, email, SMS, and in-app, with escalation rules for missed work. | Admin/Teacher can send a notice to a target audience via the chosen channel(s) and see delivery status. | Admin Dashboard | Must-have |

# H. Reporting, Audit & Trust

| Feature | Task Description | Acceptance Criteria | Dependencies | Priority |
| --- | --- | --- | --- | --- |
| Report Cards & Progress Sheets | Generate printable/exportable report cards, progress cards, and chapter/teacher/batch reports. | A report can be generated for a student, batch, or teacher and exported as PDF or Excel with correct data. | Student Analysis Engine — Mastery Scoring | Must-have |
| Audit Logging | Log every create/update/approve/publish/lock action with actor, old value, new value, and timestamp. | Every critical action (marks edit, paper approval, role change, timetable change) produces a queryable audit entry. | Multi-Tenant Data Isolation | Must-have |
| Institute Analytics | Build batch/subject/teacher comparison, syllabus completion trend, and top weak-topic reporting for management. | Admin sees accurate trend charts that update as new exams are evaluated. | Audit Logging, Admin Dashboard | Should-have |